User Acceptance Testing (UAT)

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-9610 |
| Project Name | AUTO-TICKET CLASSIFICATION USING FLOW DESIGNER |
| Maximum Marks | — |

Project Overview:

Project Name: AUTO-TICKET CLASSIFICATION USING FLOW DESIGNER

Project Description: A ServiceNow Flow Designer solution that automatically classifies school IT support tickets by evaluating keywords in the Short Description and assigning the appropriate Category and Subcategory.

Project Version: 1.0

Testing Period: 02 October 2026 to 02 October 2026

Testing Scope:

Features and Functionalities: Ticket creation; keyword-based classification; automatic Category/Subcategory assignment; Flow Designer execution; validation of ticket data; basic access/security validation.

Requirements: Users enter Caller Name and Short Description only; WiFi maps to Network/WiFi; Projector maps to Hardware/Projector; Password or Login maps to Access/Forgot Password; Slow or Hanging maps to Performance/Slow Computer.

Figure 1: Illustrative Flow Designer classification path used for UAT.

Testing Environment:

Reference link: ServiceNow Flow Designer documentation

URL/Location: ServiceNow project environment / Flow Designer. Reference: ServiceNow Flow Designer documentation.

Credentials (if required): Project environment credentials to be provided by the authorized tester.

Figure 2: Illustrative UAT evidence for automatic ticket classification.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Positive – WiFi keyword classification | 1. Create a ticket. 2. Enter Caller Name. 3. Enter “WiFi is not working”. 4. Submit the ticket. | Category = Network and Subcategory = WiFi. | Ticket classification should be verified in the project environment. | PASS / FAIL |
| TC-002 | Positive – Projector keyword classification | 1. Create a ticket. 2. Enter Caller Name. 3. Enter “Projector is not working”. 4. Submit the ticket. | Category = Hardware and Subcategory = Projector. | Ticket classification should be verified in the project environment. | PASS / FAIL |
| TC-003 | Positive – Password/Login classification | 1. Create a ticket. 2. Enter Caller Name. 3. Enter “Forgot Password / Login issue”. 4. Submit the ticket. | Category = Access and Subcategory = Forgot Password. | Ticket classification should be verified in the project environment. | PASS / FAIL |
| TC-004 | Positive – Slow/Hanging classification | 1. Create a ticket. 2. Enter Caller Name. 3. Enter “Computer is Slow/Hanging”. 4. Submit the ticket. | Category = Performance and Subcategory = Slow Computer. | Ticket classification should be verified in the project environment. | PASS / FAIL |
| TC-005 | Negative – Unrecognized keyword | 1. Create a ticket. 2. Enter Caller Name. 3. Enter a description without the predefined keywords. 4. Submit the ticket. | No incorrect predefined classification should be assigned; behavior should be reviewed against project configuration. | Record the actual behavior observed during UAT. | PASS / FAIL |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No defect recorded at document preparation time; update during UAT if an issue is found. | If a defect occurs: reproduce the failed test case and record the exact input and flow behavior. | To be assigned | Open / Closed | Use this row to record tester feedback, severity and resolution. |

Sign-off:

Tester Name: Project Team / UAT Tester

Date: 02 October 2026

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.